# Structural Stress Prediction for Tourist Bridges & Viewing Structures

# A. Introduction

Tourist bridges and skywalks experience varying crowd loads and environmental conditions, making continuous monitoring essential for structural safety and efficient crowd management.

# B. Actual Problem

Traditional monitoring relies on visual inspection and fixed capacity limits, which do not reflect real-time stress conditions. This can lead to unnoticed overload situations, increasing the risk of structural strain and safety hazards.

# C. Solution Expected

A smart monitoring system using force, temperature, and pressure sensors with time-stamped data is needed to track structural stress. The system should analyze conditions, classify risk levels, and provide real-time alerts and actionable insights through a dashboard to support proactive safety management.

# Deliverables

## Milestone 1: System Architecture Design

- Design the end-to-end IoT + AI system architecture for monitoring structural stress in tourist bridges and viewing platforms.
- Define data flow between force, temperature, and pressure sensors, the cloud, ML model, and safety dashboard.

## Milestone 2: Dataset Generation & ML Model Development

- Generate and preprocess synthetic historical data representing crowd load, temperature variation, and pressure conditions.
- Train and validate an ML model to classify structural stress levels as normal, warning, or critical.

## Milestone 3: Live Data Simulation & Model Integration

- Simulate real-time sensor data for load, temperature, and pressure and upload it to the cloud.
- Integrate live cloud data with the trained ML model to generate real-time stress predictions.

## Milestone 4: Analytics Output & Dashboard Visualization

- Store real-time sensor data and stress classification outputs in a structured format.
- Develop a dashboard to display safe occupancy status, current load levels, and risk alerts for security personnel.

## Milestone 5: Result Analysis & Industry Interpretation

- Analyze results to demonstrate proactive safety monitoring and crowd-load management.
- Explain how predictions support access control, crowd regulation, and incident prevention in tourist infrastructures.